Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 July 2026 |
| --- | --- |
| Team ID | SWUID2026211408 |
| Project Name | Stock Trading Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application using my name, email, and password. | 2 | High | Team |
| Sprint-1 | Registration | USN-2 | As a user, I receive a confirmation message after successful registration. | 1 | High | Team |
| Sprint-1 | Login | USN-3 | As a user, I can log in using my registered email and password. | 2 | High | Team |
| Sprint-1 | Dashboard | USN-4 | As a user, I can view the dashboard after logging in. | 3 | High | Team |
| Sprint-2 | Stock Listing | USN-5 | As a user, I can view the list of available stocks with current prices. | 3 | High | Team |
| Sprint-2 | Stock Search | USN-6 | As a user, I can search for stocks by company name or symbol. | 2 | Medium | Team |
| Sprint-2 | Stock Charts | USN-7 | As a user, I can view interactive stock price charts. | 3 | High | Team |
| Sprint-3 | Buy Stocks | USN-8 | As a user, I can buy stocks and add them to my portfolio. | 5 | High | Team |
| Sprint-3 | Sell Stocks | USN-9 | As a user, I can sell stocks from my portfolio. | 5 | High | Team |
| Sprint-3 | Portfolio | USN-10 | As a user, I can view my investment portfolio and transaction history. | 3 | High | Team |
| Sprint-4 | Watchlist | USN-11 | As a user, I can add and remove stocks from my watchlist. | 2 | Medium | Team |
| Sprint-4 | Admin Management | USN-12 | As an admin, I can add, update, and delete stock information. | 5 | High | Team |
| Sprint-4 | Logout | USN-13 | As a user, I can securely log out of the application. | 1 | High | Team |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity

Sprint Duration = 6 Days

Total Story Points per Sprint = 20

Average Velocity (AV) = Total Story Points ÷ Sprint Duration

AV = 20 ÷ 6 = 3.33 Story Points per Day

This means the development team completed an average of 3.33 story points per day during each sprint.

Burndown Chart

The burndown chart represents the amount of work remaining during each sprint. As development progresses, the remaining story points decrease until all planned work is completed.

| Day | Remaining Story Points |
| --- | --- |
| Day 1 | 20 |
| Day 2 | 17 |
| Day 3 | 14 |
| Day 4 | 10 |
| Day 5 | 6 |
| Day 6 | 0 |

The burndown chart indicates steady progress throughout the sprint, with all planned tasks completed by the final day. This reflects effective sprint planning, task allocation, and timely completion of project deliverables.